# Plan2Build user flows: changes from your review

3 October 2026

Thank you for reviewing the user flows. Below is what we understood from your notes on Section 1 (the homeowner flow). Please confirm, or correct anything we have misread. We will then send you the updated flow.

# 1. Changes we will make

| Step | What we understood from your note | What changes in the updated flow |
| --- | --- | --- |
| Step 6 Define the project | The requirement form should use multiple-choice boxes. | Form questions shown as multiple-choice boxes. |
| After step 6 "Building a new home?": other project types | Renovation, interiors, kitchens, extensions and repairs are not needed at the MVP stage. They are needed for later development. | Marked "Not in MVP; planned for later development". |
| After step 8 "Already holding contractor quotes?" | At MVP, the contractor prepares the quote and Plan2Build reviews it and adds comments, using the 16 construction stages and 67 decisions from step 8 as the checklist. | Homeowners who have a quote: Plan2Build reviews and comments on it. Homeowners without a quote: they get the Build Plan. We propose to offer both at MVP. |
| Step 9 Choose and pay for Plan2Build services | One package only. | A single package: the Complete Build Plan. Quote review, comparison, stage checks and assurance are offered separately. The three-instalment option is removed. |
| Step 10 Build Plan issued | Architectural design drawings and 3D views are part of the Build Plan. | Added to the contents of the Build Plan. |
| Step 13 Find contractors | Both routes are fine. Plan2Build will create a list of contractors for the pilot market. | Added: Plan2Build’s own contractor list for the pilot market. |
| Step 19 Changes (variations) | Plan2Build steps in and resolves. Plan2Build qualifies and quantifies every change. "Decline" is not an option; there is a discussion step followed by closure. | New flow: change raised → Plan2Build qualifies and quantifies it → other party confirms by OTP → change takes effect. If the parties do not agree: discussion led by Plan2Build → closure. |
| Step 20 Money position | Keep it as a "good to use" feature. In India many payments are in cash, and both parties may not want verifiable records. | Marked optional. Recording payments is not compulsory. |
| Step 22 Issues and exceptions | Include the homeowner issue log exactly as stated. | Added: raise → fix with proof → verify → close. |
| Step 25 After handover | Yes. The back office will handle it at MVP. | Offered at MVP, handled manually by Plan2Build’s back office. |

# 2. Steps approved as they are

Steps 5, 8, 11, 14, 15, 16, 17, 18, 21, 24 and 26 stay as they are.

# 3. Keeping the rest of the document consistent

The same rules will be applied wherever these topics appear in Sections 2 to 4 (the professional flows):

- Changes: Plan2Build qualifies and quantifies every change; no "decline" option; discussion followed by closure.

- Money position: recording payments is optional.

- Issues: the homeowner issue log (raise, fix with proof, verify, close).

- After-handover services are offered at MVP, so the specialist’s after-handover requests are no longer marked as open.

# 4. One question for you

Step 23 (Handover). Your note says "Payment acknowledgement here is not quantified". Did you mean that both parties confirm the final payment was made, without recording the amount? Or something else?

# 5. Next steps

- Once you confirm, we will send the updated flow, with every changed step marked "Updated".

- Sections 2 to 4 (the professional flows) have not been reviewed yet. Your comments on them will help us close the remaining open decisions.